💪

FitLog Pro

Simple Workout Log & Tracker

PRODUCT SPECIFICATION DOCUMENT

Version 1.0  |  October 2026

Prepared by: Tabor Synergy

Platform: Android (Google Play Store)

Status: MVP Specification — Ready to Build

# Table of Contents

1.  Executive Summary

2.  Market Research & Competitor Analysis

3.  Target Audience

4.  What Makes FitLog Pro Different

5.  App Architecture

6.  Database Schema

7.  Complete Screen Specifications

8.  Feature List

9.  Monetization Strategy

10. Tech Stack

11. Build Prompts (AI Tool Instructions)

12. Build Timeline

13. Play Store Launch Checklist

14. Copyright & Legal Compliance

15. Revenue Projections

# 1. Executive Summary

FitLog Pro is a professional Android workout logging and tracking app targeted at gym-goers, home workout users, and fitness enthusiasts globally — with a strong focus on the Indian market. The app solves a clear, validated problem: people track their workouts in messy notes apps, paper diaries, or WhatsApp — leading to zero visibility into progress and zero motivation to continue.

FitLog Pro offers a clean, fast, and professional workout logging experience with progress tracking, body stats, streaks, and a freemium monetization model. The app is designed to be built by a solo developer in 8 weeks using Flutter, Firebase, and AI coding tools.

| Attribute | Detail |
| --- | --- |
| App Name | FitLog Pro |
| Platform | Android (Google Play Store) — iOS in Phase 2 |
| Category | Health & Fitness |
| Business Model | Freemium — Free tier + Pro subscription + Ads |
| Target Market | India (primary), Global (secondary) |
| Development Framework | Flutter (Dart) |
| Backend | Firebase (Firestore + Auth + Analytics) |
| AI Build Tool | Claude.ai + VS Code (Free) |
| MVP Build Time | 8 Weeks |
| Play Store Fee | $25 one-time |
| Monthly Cost to Run | ₹0 (Firebase free tier covers up to 50K users) |

# 2. Market Research & Competitor Analysis

## 2.1 Market Size

The global fitness app market is one of the fastest-growing mobile app categories. Workout tracker apps are a proven, high-revenue sub-category with multiple solo-built products generating $30K–$500K per month.

| Metric | Data |
| --- | --- |
| Global Fitness App Market (2026) | $46 Billion |
| Workout Tracker Category MRR (top apps) | $30K – $500K/month each |
| Strong Workout Tracker Revenue | ~$500K/month (50K downloads) |
| Alpha Progression Revenue | ~$55K/month (solo-built) |
| India Gym Users (2026) | 75 Million+ |
| India Fitness App Downloads Growth | 38% YoY |
| Play Store — Health & Fitness CAGR | 14.7% through 2034 |

## 2.2 Competitor Analysis

Research was conducted across the top 6 workout tracker apps on Play Store — Strong, Hevy, Fitbod, JEFIT, FitNotes, and Setgraph. The following comparison highlights their strengths, weaknesses, and the gaps FitLog Pro fills.

| App | Rating | Free Tier | Price/Month | India Pricing | WhatsApp | Offline | Key Weakness |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Strong | 4.9★ | 3 routines only | $4.99 | ❌ USD only | ❌ | ✅ | Expensive, no free tier |
| Hevy | 4.9★ | Generous — 4 routines | $2.99 | ❌ USD only | ❌ | ✅ | Limited exercise library |
| Fitbod | 4.8★ | Trial only (3 workouts) | $12.99–$15.99 | ❌ USD only | ❌ | ⚠️ | Most expensive, no real free tier |
| JEFIT | 4.6★ | Yes | $6.99 | ❌ USD only | ❌ | ⚠️ | Cluttered UI, outdated design |
| FitNotes | 4.4★ | Full free | Free | ✅ Free | ❌ | ✅ | No cloud sync, no progress charts |
| Setgraph | 4.7★ | Limited | $3.99 | ❌ USD only | ❌ | ✅ | Small exercise library |
| FitLog Pro | — | Generous free tier | ₹149/mo | ✅ INR pricing | ✅ | ✅ | — (our app) |

## 2.3 User Complaints from Competitor Apps (Validated Gaps)

The following pain points were identified from real 1–3 star reviews across Play Store and Reddit for the top workout apps:

- Features appearing free in screenshots are hidden behind expensive paywalls

- Apps crash or freeze during active workout logging — the worst possible time

- No India-specific pricing — $9.99/month is unaffordable for most Indian users

- Poor UI after updates — complex navigation to reach basic features

- No WhatsApp or regional language integration

- Exercise data hard to export when switching apps

- No rest timer customization on free tier

- Social comparison pressure causes anxiety in some users

FitLog Pro directly addresses: INR pricing, stable logging, clean UI, generous free tier, offline-first, and no social pressure features.

# 3. Target Audience

| Segment | Description | Age | Pain |
| --- | --- | --- | --- |
| Primary — Gym Regulars | Lifters training 3–5x/week in commercial gyms | 18–35 | Track weights on paper or notes app |
| Secondary — Home Workout Users | Dumbbell / bodyweight training at home | 22–40 | No structured tracking system |
| Tertiary — Beginners | Just started gym, need guidance and motivation | 18–28 | Overwhelmed by complex apps |
| Quaternary — Women Fitness | Yoga, HIIT, toning workouts | 20–38 | Existing apps feel masculine |

# 4. What Makes FitLog Pro Different

| Feature | FitLog Pro | Competitors |
| --- | --- | --- |
| INR Pricing | ₹149/month — affordable | $4.99–$15.99/month USD |
| Free Tier Generosity | Unlimited logging, 50 exercises, 30-day history | Locked behind paywall quickly |
| Offline First | Full offline — all data stored on device first | Some require internet |
| No Social Pressure | No public feed — personal journey only | Hevy pushes social comparison |
| Clean UI | Minimal, fast, dark mode on free tier | JEFIT cluttered, Strong too plain |
| India Market | INR pricing, Hindi UI in Phase 2, UPI in Phase 2 | No India focus |
| Stability | Crash-free logging is non-negotiable | Multiple crash complaints |
| AI Workout Tips | Claude API generates tips per workout | None on free tier |

# 5. App Architecture

## 5.1 Architecture Pattern

FitLog Pro follows an Offline-First architecture. All workout data is written to local device storage first (SQLite via Hive), then synced to Firebase Firestore in the background when internet is available. This ensures zero data loss in the gym where connectivity is often poor.

| Layer | Technology | Purpose |
| --- | --- | --- |
| UI Layer | Flutter + Dart | All screens, animations, navigation |
| State Management | Provider / Riverpod | App-wide state — user, workouts, settings |
| Local Storage | Hive (NoSQL) + SharedPreferences | Offline data, user preferences |
| Remote Database | Firebase Firestore | Cloud sync, backup, cross-device |
| Authentication | Firebase Auth | Google Sign-In + Email/Password |
| Analytics | Firebase Analytics | User behaviour, retention tracking |
| Crash Reporting | Firebase Crashlytics | Real-time crash monitoring |
| Ads | Google AdMob | Banner + interstitial ads on free tier |
| Payments | Google Play Billing | Subscription management |
| AI Features | Claude API (Anthropic) | Workout tips, AI suggestions |
| Notifications | Firebase Cloud Messaging | Workout reminders, streak alerts |

## 5.2 Navigation Structure

Bottom navigation bar with 5 tabs — persistent across the app:

- Tab 1 — Home (Dashboard + Today's Plan)

- Tab 2 — Workout (Start / Templates / Active Workout)

- Tab 3 — History (Calendar View + Past Workouts)

- Tab 4 — Progress (Charts + PRs + Body Stats)

- Tab 5 — Profile (Account + Achievements + Settings)

# 6. Database Schema

All collections below are stored in Firebase Firestore with the same structure mirrored locally in Hive for offline access.

USERS COLLECTION

| Field | Type | Description |
| --- | --- | --- |
| uid | String | Firebase Auth UID — primary key |
| name | String | Display name |
| email | String | User email |
| avatar_url | String | Profile photo URL |
| goal | String | build_muscle / lose_weight / get_stronger / stay_active |
| fitness_level | String | beginner / intermediate / advanced |
| weight_kg | Number | Body weight in kg |
| height_cm | Number | Height in cm |
| age | Number | User age |
| plan | String | free / pro_monthly / pro_yearly / pro_lifetime |
| plan_expiry | Timestamp | When current plan expires |
| streak_count | Number | Current workout streak in days |
| total_workouts | Number | All-time workout count |
| created_at | Timestamp | Account creation date |
| updated_at | Timestamp | Last profile update |

WORKOUTS COLLECTION

| Field | Type | Description |
| --- | --- | --- |
| id | String | Auto-generated UUID |
| uid | String | User ID — foreign key |
| name | String | Workout name (e.g. "Push Day") |
| date | Timestamp | Workout date and start time |
| duration_seconds | Number | Total workout duration |
| total_volume_kg | Number | Sum of all weight × reps |
| total_sets | Number | Count of completed sets |
| notes | String | Optional workout notes |
| is_template | Boolean | True if saved as reusable template |
| exercises | Array | Embedded array of exercise objects (see below) |
| created_at | Timestamp | When workout was logged |

EXERCISES SUB-DOCUMENT (EMBEDDED IN WORKOUT)

| Field | Type | Description |
| --- | --- | --- |
| exercise_id | String | Reference to exercise library |
| exercise_name | String | Name (denormalized for speed) |
| muscle_group | String | Primary muscle targeted |
| sets | Array | Array of set objects {set_number, weight_kg, reps, completed} |
| notes | String | Per-exercise notes |
| order | Number | Display order in workout |

EXERCISES_LIBRARY COLLECTION (PRELOADED — 300 EXERCISES)

| Field | Type | Description |
| --- | --- | --- |
| id | String | Unique exercise ID |
| name | String | Exercise name (e.g. "Barbell Bench Press") |
| muscle_group | String | chest / back / shoulders / biceps / triceps / legs / core / cardio |
| equipment | String | barbell / dumbbell / machine / cable / bodyweight / resistance_band |
| type | String | strength / cardio / flexibility |
| instructions | String | How to perform the exercise |
| is_custom | Boolean | True if user-created custom exercise |
| uid | String | User ID — only set for custom exercises |

PERSONAL_RECORDS COLLECTION

| Field | Type | Description |
| --- | --- | --- |
| id | String | Auto-generated UUID |
| uid | String | User ID |
| exercise_id | String | Exercise reference |
| exercise_name | String | Exercise name |
| weight_kg | Number | Best weight achieved |
| reps | Number | Reps at that weight |
| one_rep_max | Number | Calculated 1RM using Epley formula |
| achieved_at | Timestamp | Date PR was set |
| workout_id | String | Which workout this PR came from |

BODY_STATS COLLECTION

| Field | Type | Description |
| --- | --- | --- |
| id | String | Auto-generated UUID |
| uid | String | User ID |
| weight_kg | Number | Body weight on this date |
| body_fat_pct | Number | Body fat percentage (optional) |
| logged_at | Timestamp | Date of measurement |
| notes | String | Optional notes |

# 7. Complete Screen Specifications

All 25 screens are listed below with their purpose, components, user actions, and technical notes. The app uses a consistent dark/light theme toggle. Default theme: Light with Dark Mode available in Pro tier.

SECTION A — ONBOARDING (SCREENS 1–9)

| Screen # | Screen Name | Key Components | User Action | Technical Note |
| --- | --- | --- | --- | --- |
| S-01 | Splash Screen | App logo + animation, tagline | Auto-proceed after 2s | Check auth state — redirect to S-02 or S-10 |
| S-02 | Welcome | Hero image, app name, tagline, 2 CTAs | Tap Get Started or Sign In | Smooth fade-in animation |
| S-03 | Goal Selection | 5 goal options with icons, single select | Tap one goal | Save to local state, Firestore on completion |
| S-04 | Fitness Level | 3 levels with icons + descriptions | Tap one level | Inform default workout intensity |
| S-05 | Workout Days | 2–6 days, tap to select number | Tap days per week | Store as user preference |
| S-06 | Equipment | 4 options, multi-select with icons | Select all that apply | Filter exercise library based on selection |
| S-07 | Personal Details | Name, age, weight, height, unit toggle | Fill form, tap Next | Validate all fields before proceeding |
| S-08 | Account Creation | Google Sign-In button, Email/Password, Skip | Sign up or skip | Firebase Auth — skip creates anonymous session |
| S-09 | Soft Paywall #1 | Pro benefits list, 7-day trial CTA, Continue Free link | Accept trial or skip | Trigger after sign-up — soft, not blocking |

SECTION B — CORE APP SCREENS (SCREENS 10–15)

| Screen # | Screen Name | Key Components | User Action | Technical Note |
| --- | --- | --- | --- | --- |
| S-10 | Home / Dashboard | Greeting, today's workout card, weekly streak, quick stats, Start Workout CTA | Tap Start Workout | Real-time streak calculation from Firestore |
| S-11 | Exercise Library | Search bar, muscle group filters, exercise cards with image + description | Search or filter, tap to view | Full offline access — library stored locally |
| S-12 | Workout Templates | Pre-built and custom template cards, Start / Preview buttons | Start or preview template | 10 pre-built templates included at launch |
| S-13 | Active Workout | Workout timer, exercise list, set rows (weight/reps), rest timer, Add Exercise | Log sets, add exercises, finish | MOST CRITICAL — must be crash-free and fast |
| S-14 | Rest Timer | Countdown timer, Skip / +30s / -30s, vibration, next set preview | Tap controls | Auto-starts after each completed set |
| S-15 | Workout Summary | Duration, volume, sets, PR badges, motivational message, Save + Share | Save workout | Calculate PRs here — write to PR collection |

SECTION C — HISTORY & PROGRESS SCREENS (SCREENS 16–20)

| Screen # | Screen Name | Key Components | User Action | Technical Note |
| --- | --- | --- | --- | --- |
| S-16 | Workout History | Calendar with workout dots, list of past workouts, workout cards | Tap workout to view detail | Calendar highlights days with workouts |
| S-17 | Workout Detail | Full exercise list, sets, weights, volume total, Repeat Workout button | Tap Repeat Workout | Load this workout as new active session |
| S-18 | Progress Charts | Exercise dropdown, weight over time chart, volume chart, PR markers, date range filter | Select exercise, change range | FL Chart library — line + bar charts |
| S-19 | Body Stats | Weight log entry, weight chart over time, BMI display, measurements log | Add weight entry | Free feature — key retention driver |
| S-20 | Personal Records | All exercises list with best weight + date, trophy icons for recent PRs | View — read only | Sort by date — most recent first |

SECTION D — PROFILE & SETTINGS SCREENS (SCREENS 21–25)

| Screen # | Screen Name | Key Components | User Action | Technical Note |
| --- | --- | --- | --- | --- |
| S-21 | Profile | Avatar, name, total stats summary, badges earned, Edit button | Edit profile or view badges | Stats pulled from Firestore aggregates |
| S-22 | Achievements | Grid of badges — locked and unlocked, progress toward next badge | View details of each badge | 20 achievement badges at launch |
| S-23 | Settings | Units, rest timer default, notifications, theme, sync, privacy, rate app, support, delete account | Toggle settings | SharedPreferences for local settings |
| S-24 | Notification Settings | Workout reminder time picker, daily motivation toggle, weekly summary toggle | Set times and toggles | Firebase Cloud Messaging for push |
| S-25 | Pro Upgrade / Paywall | 3 plan options with pricing, feature comparison table, restore purchases | Select plan, purchase | Google Play Billing API |

# 8. Feature List — Free vs Pro

| Feature | Free | Pro |
| --- | --- | --- |
| Workout logging — unlimited sessions | ✅ | ✅ |
| Exercise library — pre-built exercises | 50 exercises | 300+ exercises |
| Workout history | 30 days | Unlimited |
| Progress charts — weight over time | Basic (1 month) | Advanced (all time + multiple exercises) |
| Custom workout routines | 1 routine | Unlimited routines |
| Rest timer | Fixed 90 seconds | Fully customizable |
| Personal records tracking | ✅ | ✅ |
| Body weight + stats tracking | ❌ | ✅ |
| Workout streaks + calendar | ✅ | ✅ |
| Achievements and badges | Basic (5 badges) | Full (20 badges) |
| Cloud backup and sync | ❌ | ✅ |
| Dark mode theme | ❌ | ✅ |
| Workout share as image | ❌ | ✅ |
| Data export (CSV) | ❌ | ✅ |
| AI workout tips (Claude API) | ❌ | ✅ |
| Ad-free experience | ❌ (ads shown) | ✅ (no ads) |
| Plate calculator | ❌ | ✅ |
| Custom exercises | Up to 3 | Unlimited |
| 1RM calculator | ❌ | ✅ |

# 9. Monetization Strategy

## 9.1 Subscription Plans

| Plan | India Price | Global Price | Billing | Target User |
| --- | --- | --- | --- | --- |
| Free | ₹0 | $0 | Forever | User acquisition — convert to paid |
| Pro Monthly | ₹149/month | $1.99/month | Monthly | Try-before-commit users |
| Pro Yearly | ₹799/year | $9.99/year | Annual — best value badge | Committed fitness users |
| Pro Lifetime | ₹1,999 once | $24.99 once | One-time purchase | Power users who want to own it |

## 9.2 Ad Revenue (Free Tier)

| Ad Type | Placement | Frequency | Revenue Est. |
| --- | --- | --- | --- |
| Banner Ad | Bottom of History screen | Always visible on free tier | ₹0.50–₹2 per 1000 impressions |
| Interstitial Ad | After workout completion | Once per workout | ₹5–₹15 per 1000 impressions |
| Rewarded Ad | Unlock one extra chart for 24 hours | User-triggered optional | ₹20–₹50 per 1000 completions |

## 9.3 Soft Paywall Strategy

FitLog Pro uses a non-aggressive soft paywall. Users can experience the core value of the app — logging a workout, seeing their history, earning their first badge — before ever seeing a paywall. The paywall appears at:

- After account creation (S-09) — 7-day free trial offer

- When user tries to access Pro-only feature (contextual)

- After 5th workout completed — "Unlock your full journey" message

- Profile screen — persistent visible upgrade button

# 10. Tech Stack

| Layer | Technology | Version | Cost | Purpose |
| --- | --- | --- | --- | --- |
| App Framework | Flutter | 3.x | Free | Cross-platform Android/iOS app |
| Language | Dart | 3.x | Free | Flutter programming language |
| State Management | Riverpod | Latest | Free | App-wide state management |
| Local Database | Hive | Latest | Free | Offline-first local storage |
| Remote Database | Firebase Firestore | Free tier | Free (up to 50K users) | Cloud sync and backup |
| Authentication | Firebase Auth | Free tier | Free | Google Sign-In + Email |
| Analytics | Firebase Analytics | Free tier | Free | User behaviour tracking |
| Crash Reporting | Firebase Crashlytics | Free tier | Free | Real-time crash monitoring |
| Charts | FL Chart | Latest | Free | Progress graphs and charts |
| Ads | Google AdMob | Free | Free (revenue share) | Monetize free tier |
| In-App Purchase | Google Play Billing | Latest | Free (30% fee) | Subscription management |
| AI Features | Claude API (Anthropic) | claude-sonnet-4-6 | Pay per use (~₹0.01/call) | Workout tips generation |
| Push Notifications | Firebase Cloud Messaging | Free tier | Free | Workout reminders |
| Development IDE | VS Code + Android Studio | Latest | Free | Code writing + testing |
| AI Coding Assistant | Claude.ai | Free tier | Free | Write all Flutter/Dart code |
| Version Control | GitHub | Free tier | Free | Code repository |
| CI/CD | GitHub Actions | Free tier | Free | Automated testing + builds |
| Distribution | Google Play Store | — | $25 one-time | App publishing |

# 11. Build Prompts — AI Tool Instructions

The following prompts are designed to be pasted directly into Claude.ai (free tier) to generate the Flutter code for each week of development. Each prompt is self-contained and builds on the previous week's output.

WEEK 1 PROMPT — PROJECT SETUP + ONBOARDING

Create a Flutter 3.x app called "FitLog Pro". Use Riverpod for state management and Hive for local storage. Firebase is not needed yet — use Hive only for now.
Create the following:
1. Splash screen with animated logo and auto-navigation after 2 seconds
2. Welcome screen with a hero image placeholder, app title "FitLog Pro", tagline "Track. Progress. Conquer.", and two buttons: "Get Started" and "I Already Have an Account"
3. Goal selection screen with 5 options: Build Muscle, Lose Weight, Get Stronger, Stay Active, Custom — each with an icon and description — single select
4. Fitness level screen: Beginner, Intermediate, Advanced — with icons and short descriptions
5. Workout days screen: tap-to-select buttons for 2 through 6 days
6. Equipment screen: Full Gym, Dumbbells Only, Bodyweight, Resistance Bands — multi-select
7. Personal details form: Name, Age, Weight (kg), Height (cm) — with unit toggle (metric/imperial)
8. Account creation screen: Google Sign-In button (placeholder), Email + Password fields, Skip option
Use a clean professional color scheme: primary color #1A73E8 (blue), dark text #1A1A2E, white backgrounds. All screens should have smooth slide transitions. Store all onboarding data in Hive locally.

WEEK 2 PROMPT — EXERCISE LIBRARY + TEMPLATES

Add the following screens to our FitLog Pro Flutter app:
1. Exercise Library screen:
   - Search bar at the top
   - Filter chips: All / Chest / Back / Shoulders / Arms / Legs / Core / Cardio
   - Grid of exercise cards showing: exercise name, muscle group, equipment type, a colored icon representing the muscle
   - Preload at least 50 exercises as a Hive-stored list (create a Dart model: ExerciseModel with fields: id, name, muscleGroup, equipment, type, instructions, isCustom)
   - Tap an exercise to see its full details with instructions
2. Workout Templates screen:
   - Section: "Pre-Built Programs" with 5 horizontal scrollable template cards
   - Templates to create: Push Pull Legs (3-day), Full Body (3-day), Upper Lower (4-day), Bro Split (5-day), Beginner Full Body (3-day)
   - Each template shows: name, days per week badge, difficulty badge, muscle group coverage
   - "Start Workout" button and "Preview" button on each card
   - Section: "My Templates" — empty state with "Create Your First Template" button
Use the Riverpod provider pattern. All data stored in Hive offline.

WEEK 3 PROMPT — ACTIVE WORKOUT + REST TIMER

Build the Active Workout screen — this is the most critical screen, must be fast and crash-free:
1. Active Workout Screen:
   - Header: Workout name (editable) + running timer (stopwatch format HH:MM:SS)
   - Floating action button: "+ Add Exercise" — opens exercise library
   - Exercise blocks: each exercise shows name, muscle group, and a list of set rows
   - Set row: Set number | Weight (kg) input | Reps input | Checkmark button
   - Previous session weight shown in grey under each set input
   - Tapping checkmark marks set as done (green highlight)
   - Swipe left on set row to delete it
   - "+ Add Set" button under each exercise
   - Swipe left on exercise block to remove exercise
   - "Finish Workout" prominent button at bottom
   - All data auto-saved to Hive every 10 seconds
2. Rest Timer Screen (modal bottom sheet):
   - Large countdown timer display (MM:SS)
   - Buttons: Skip | -15s | +30s
   - Vibrate when countdown reaches zero
   - Shows next set info (exercise name + previous weight) while resting
   - Auto-starts when a set is marked as complete
   - Default time: 90 seconds (configurable in Settings)
3. Workout Summary Screen:
   - Total duration, total volume (kg), total sets completed
   - PR (Personal Record) badges — automatically detected by comparing with Hive-stored PRs
   - Motivational message: pick from 10 preset messages randomly
   - "Save Workout" button — saves to Hive + shows confetti animation
   - "Discard" option (confirm dialog)

WEEK 4 PROMPT — HISTORY + PROGRESS CHARTS

Add History and Progress screens to FitLog Pro:
1. Workout History Screen:
   - Monthly calendar view at top — days with workouts shown as blue filled circles
   - Below calendar: chronological list of past workout cards
   - Each workout card: date, workout name, duration, total volume, number of exercises
   - Tap any card to open Workout Detail screen
   - Empty state illustration + "Log your first workout" for new users
2. Workout Detail Screen (past workout):
   - Full breakdown of the workout — all exercises, all sets, weights, reps
   - Volume and duration summary
   - "Repeat This Workout" button — loads it as a new active session
   - Share as image button (Pro feature — show lock icon on free)
3. Progress Charts Screen:
   - Dropdown to select any exercise
   - Line chart showing max weight over time for selected exercise (use fl_chart package)
   - Bar chart showing total volume per session
   - Personal Record highlighted with a gold star marker on the chart
   - Date range filter: 1M / 3M / 6M / 1Y / All
   - (Free tier: last 30 days only — show upgrade prompt for more)
4. Personal Records Screen:
   - List of all exercises the user has logged
   - For each: best weight, reps at that weight, date achieved
   - Trophy emoji for PRs set within last 7 days
   - Sort by: Most Recent / Alphabetical

WEEK 5 PROMPT — PROFILE + ACHIEVEMENTS + SETTINGS

Add Profile, Achievements, Body Stats, and Settings screens:
1. Profile Screen:
   - Circular avatar with camera upload option
   - User name and goal badge
   - Stats row: Total Workouts | Total Volume (tonnes) | Current Streak
   - Achievements preview — show 3 most recent badges with "See All" link
   - Edit Profile button
2. Body Stats Screen:
   - Log weight entry: date picker + weight input in kg
   - Weight over time line chart (fl_chart)
   - BMI calculator and display
   - Body measurements log: chest, waist, hips, arms, legs (optional fields)
   - History list of all weight entries
3. Achievements Screen:
   - 5 rows × 4 columns grid of badge cards
   - Each badge: icon + name + description + locked/unlocked state
   - 20 badges total — examples:
     * First Rep (log first workout)
     * Week Warrior (7-day streak)
     * Century (100 total workouts)
     * Heavy Lifter (log 100kg+ on any exercise)
     * Consistent (30-day streak)
     * Volume King (total 10,000kg in one workout)
   - Progress bar on locked badges showing how close user is
4. Settings Screen with sections:
   - Preferences: Units (kg/lbs), Rest timer default, Theme (Light/Dark — Pro only)
   - Notifications: Workout reminder time, Daily motivation, Weekly summary
   - Account: Edit profile, Change password, Backup and sync (Pro only)
   - App: Rate FitLog Pro, Share app, Contact support, Privacy policy, Terms of service
   - Danger Zone: Delete all data, Delete account (both with confirmation dialogs)

WEEK 6 PROMPT — FIREBASE + PAYWALL + ADMOB

Integrate Firebase, monetization, and ads into FitLog Pro:
1. Firebase Setup:
   - Add Firebase to the Flutter app (google-services.json)
   - Implement Firebase Auth: Google Sign-In + Email/Password
   - Implement Firestore sync: when user is signed in, sync all Hive data to Firestore
   - Offline persistence: enable Firestore offline caching — app must work fully without internet
   - Crashlytics: initialize for crash reporting
   - Analytics: log key events (workout_started, workout_completed, exercise_added, upgrade_tapped)
2. Pro Upgrade Screen:
   - Three plan cards: Monthly (₹149), Yearly (₹799 — Best Value badge), Lifetime (₹1,999)
   - Feature comparison table: Free vs Pro (8 key features)
   - "Start 7-Day Free Trial" button
   - "Restore Purchases" text link at bottom
   - Integrate Google Play Billing API for subscription handling
3. AdMob Integration (Free users only):
   - Banner ad at bottom of History screen
   - Interstitial ad after every 3rd completed workout
   - No ads for Pro users
   - Test ads during development — replace with real Ad Unit IDs before launch
4. Pro Feature Gates:
   - Wrap all Pro-only features with a ProGate widget
   - ProGate shows a lock icon and "Upgrade to Pro" button when user is on free tier
   - Do NOT block access to core logging features — only extras

WEEK 7 PROMPT — POLISH + HOME DASHBOARD + AI TIPS

Final polish and Home Dashboard for FitLog Pro:
1. Home Dashboard (S-10) — complete rebuild:
   - Dynamic greeting: "Good morning, [Name]! 💪" based on time of day
   - Today's workout card: if a workout was planned, show it with a "Start" button
   - Streak counter with flame emoji — show current streak and best streak
   - Weekly overview bar chart: days of week, highlight days with workouts
   - Quick stats: Workouts This Week | Volume This Week | Total Workouts All Time
   - Recent PRs: show last 2 personal records with exercise name and weight
   - "Start Quick Workout" and "From Template" buttons
2. AI Workout Tip (Pro feature):
   - After workout completion, call Claude API with this prompt:
     "The user just completed a [workout_name] workout: [exercise_list]. Their goal is [user_goal]. Give them ONE specific, practical tip in 2 sentences to improve their next session. Be encouraging but specific. No generic advice."
   - Display tip in a card on the Workout Summary screen
   - Store tip locally so it can be viewed again
3. App-wide Polish:
   - Add loading shimmer effects on all list screens
   - Add haptic feedback on set completion checkmark
   - Add confetti animation on new PR achievement
   - Smooth page transitions: use Hero animations on exercise images
   - Empty state illustrations on History and PRs screens
   - Onboarding tooltips on first use of Active Workout screen
   - App icon: use a dumbbell with lightning bolt design
4. Performance:
   - Lazy load exercise library
   - Paginate workout history (load 20 at a time)
   - Compress any workout images before storage

WEEK 8 PROMPT — TESTING + PLAY STORE BUILD

Prepare FitLog Pro for Play Store submission:
1. Generate a signed release APK / AAB:
   keytool -genkey -v -keystore fitlogpro.jks -keyAlias fitlogpro -keyalg RSA -keysize 2048 -validity 10000
   flutter build appbundle --release
2. Replace all test Ad Unit IDs with real Google AdMob IDs
3. Final testing checklist (test on physical Android device):
   - Complete onboarding flow start to finish
   - Log a full workout with 5 exercises
   - Verify rest timer starts automatically
   - Verify PR is detected and badge shown
   - Test offline mode: turn off WiFi and log a workout — should save to Hive
   - Turn WiFi back on — should sync to Firestore
   - Test Pro paywall appears on locked features
   - Test Google Sign-In
   - Test app restart: all data should persist
   - Test app on Android 10, 11, 12, 13, 14
4. Create Play Store listing assets:
   - App icon: 512×512 PNG — transparent background
   - Feature graphic: 1024×500 PNG — professional banner
   - Screenshots: minimum 8 screenshots of key screens
   - Short description (80 characters): "Track workouts, crush PRs, and see your progress"
   - Full description: keyword-rich, 4000 characters
   - Privacy policy URL: publish a simple privacy policy page
   - Content rating: complete the questionnaire (Health & Fitness — no medical advice)

# 12. Build Timeline

| Week | Focus | Deliverable | AI Tool Used |
| --- | --- | --- | --- |
| Week 1 | Project Setup + Onboarding | 9 onboarding screens — full flow working | Claude.ai + VS Code |
| Week 2 | Exercise Library + Templates | Exercise search + 5 pre-built templates | Claude.ai + VS Code |
| Week 3 | Active Workout + Rest Timer | Full workout logging + rest timer + summary | Claude.ai + VS Code |
| Week 4 | History + Progress Charts | Calendar history + 4 progress screens | Claude.ai + VS Code + fl_chart |
| Week 5 | Profile + Achievements + Settings | Profile + 20 badges + full settings | Claude.ai + VS Code |
| Week 6 | Firebase + Paywall + Ads | Auth + sync + AdMob + Play Billing | Claude.ai + Firebase Console |
| Week 7 | Polish + Home + AI Tips | Final UI polish + animations + AI tips | Claude.ai + Claude API |
| Week 8 | Testing + Play Store | Signed AAB + Play Store listing live | Claude.ai + Android Studio |

# 13. Play Store Launch Checklist

| Item | Spec | Status |
| --- | --- | --- |
| App Icon | 512×512 PNG — no transparent background on icon itself | ⬜ To Do |
| Feature Graphic | 1024×500 PNG — hero banner for Play Store | ⬜ To Do |
| Phone Screenshots | Min 4, max 8 — 1080×1920 or 1440×2560 PNG/JPEG | ⬜ To Do |
| Short Description | Max 80 characters — keyword-rich | ⬜ To Do |
| Full Description | Max 4000 characters — features, benefits, keywords | ⬜ To Do |
| Privacy Policy URL | Required — must be hosted publicly (use GitHub Pages) | ⬜ To Do |
| Content Rating | Complete IARC questionnaire in Play Console | ⬜ To Do |
| Target Audience | Everyone (no age restriction needed) | ⬜ To Do |
| Developer Account | $25 one-time fee at play.google.com/console | ⬜ To Do |
| Signed AAB | flutter build appbundle --release | ⬜ To Do |
| Firebase Rules | Set Firestore security rules — users can only access own data | ⬜ To Do |
| AdMob App ID | Replace test IDs with real IDs from AdMob console | ⬜ To Do |
| Crash-Free Test | Test full workflow on 3 physical Android devices | ⬜ To Do |
| Offline Test | Verify app works fully with WiFi off | ⬜ To Do |
| Review Checklist | Read Google Play Developer Policy before submission | ⬜ To Do |

# 14. Copyright & Legal Compliance

FitLog Pro is built from scratch using original code and content. The following compliance guidelines must be followed throughout development:

## 14.1 What You Own (Original Work)

- All Flutter/Dart code written using Claude.ai is your original work — AI-generated code has no copyright restrictions

- All UI designs created in the app are original — do not copy screenshots from competitors

- App name "FitLog Pro" — search Play Store and trademark databases before publishing to confirm it is not taken

- All exercise instructions must be written originally — do not copy from competitor apps or fitness websites

## 14.2 Assets — What to Use and What to Avoid

| Asset Type | Safe Source | Avoid |
| --- | --- | --- |
| Icons | Flutter Icons package (Material), Phosphor Icons (MIT license) | Copying icons from other apps |
| Illustrations | unDraw.co (free, no attribution needed), Storyset (free) | Copying from Fitbod, Hevy, Strong |
| Exercise GIFs/Images | Create original descriptions only (no images in v1) | Exercisedb.dev images — check license |
| Fonts | Google Fonts (all open source) — use Poppins or Inter | Paid fonts without license |
| Color schemes | Your own color palette — no trademark colors | Exact copies of competitor palettes |
| Music/Sounds | Freesound.org (CC0 license) for timer sounds | Any copyrighted audio |

## 14.3 Exercise Database — Original Content

Write all 300 exercise names and instructions originally. Exercise names themselves are not copyrightable (e.g. "Barbell Bench Press" is a generic term). However, the specific description of how to perform it must be your own writing. Use Claude.ai to generate original exercise instructions:

Claude.ai prompt: "Write an original, clear, 3-sentence instruction for how to perform a Barbell Bench Press. Focus on setup, execution, and safety. Write in simple language for beginners. Do not copy from any existing source."

## 14.4 Required Legal Pages in the App

| Page | Required? | What It Must Say |
| --- | --- | --- |
| Privacy Policy | ✅ Mandatory for Play Store | What data you collect (name, email, workout data), how it is stored (Firebase), how users can delete their data |
| Terms of Service | ✅ Recommended | User responsibilities, subscription terms, refund policy (Google Play handles refunds) |
| Subscription Terms | ✅ For billing | Auto-renewal disclosure, cancellation instructions, price clearly stated |
| Health Disclaimer | ✅ Recommended | "This app is not a substitute for professional medical advice. Consult a doctor before starting any exercise program." |

# 15. Revenue Projections

Conservative projections based on similar solo-built fitness apps with a genuine free tier and India-first pricing.

| Month | Total Downloads | Active Users | Pro Users (5%) | Ad Revenue | Subscription Revenue | Total MRR |
| --- | --- | --- | --- | --- | --- | --- |
| Month 1 | 500 | 300 | 15 users | ₹500 | ₹2,235 | ₹2,735 |
| Month 2 | 1,200 | 700 | 35 users | ₹1,200 | ₹5,215 | ₹6,415 |
| Month 3 | 2,500 | 1,500 | 75 users | ₹2,500 | ₹11,175 | ₹13,675 |
| Month 6 | 8,000 | 4,800 | 240 users | ₹8,000 | ₹35,760 | ₹43,760 |
| Month 9 | 18,000 | 11,000 | 550 users | ₹18,000 | ₹81,950 | ₹99,950 |
| Month 12 | 30,000 | 18,000 | 900 users | ₹30,000 | ₹1,34,100 | ₹1,64,100 |
| Month 18 | 60,000 | 36,000 | 1,800 users | ₹60,000 | ₹2,68,200 | ₹3,28,200 |

Note: Pro user conversion rate assumed at 5% of active users. Average plan value: ₹149/month. Ad eCPM assumed at ₹5 per 1,000 impressions for India traffic.

## 15.1 Path to ₹1 Lakh MRR

| Milestone | Target | Timeline |
| --- | --- | --- |
| First paid subscriber | 1 Pro user | Week 1 after launch |
| ₹10,000 MRR | ~70 Pro users | Month 2–3 |
| ₹50,000 MRR | ~340 Pro users | Month 5–6 |
| ₹1,00,000 MRR | ~670 Pro users | Month 8–10 |
| ₹3,00,000 MRR | ~2,000 Pro users | Month 15–18 |

— End of Specification Document —

FitLog Pro v1.0 Spec  |  Tabor Synergy  |  October 2026

Confidential — Internal Use Only